Requirement of The Software

Scope of Work

*Features: I am going to create software of on Cargo Services. Which will be fully automated and robin can maintain and store the data for future. He can see all the customers and Bookings through this application online. This application would be fully secure. Data will be saved in the future efficiently. And no unauthorized person can make changes in it. So Application would be very effective and efficiency.*

*Functional Requirements: Demanded requirements by end user:-*

1. *He wants customer module save update and delete and list of customers to view.*
2. *Then he wants driver module in the software.*
3. *He wants vehicle type module in the software.*
4. *He wants the record of vehicles.*
5. *He wants login and logout facility in the software.*

*Non-functional requirements:*

1. System should be secure.
2. System should be portable.
3. Performance of system should be good.
4. System should be flexible.
5. System should be reliable.

Time: It will take minimum 20 days to complete.

The 4 essential steps of the Risk Management Process are:

1. Identify the risk.
2. Assess the risk.
3. Treat the risk.
4. Monitor and Report on the risk.

Client Meeting:

|  |
| --- |
| Meeting Details |
| * Date and time: 25-Oct-2021 * Location: Newzealand |
| Attendees: Jatin and Robin |
| Agenda: Discussion of Software of Cargo services |
| Discussion (Important Points): He needs customer and booking module on the highest priority. Left requirement is written on above. |
| My To Dos (Actions): Firstly I have to make the mockups of the application. Then Starting the application after the next meeting. |
| Questions requiring Follow- Up: Discussion of the mock ups |
| Comments: Robin is good person and he described regarding software very wisely. |
| Next meeting  Date and Time: 1- Nov-2021 1:00 Pm  Location: Newzealand  Agenda: Showing the mock ups to the client and discussion about further development. |